## Slide 1
Interim Report Plan
Li Jun 3035237470

## Slide 2: Project objectives
Implement a customer record manage system on cloud.
It is able to
①query and get analysis from data on real-time.
②give recommendations to customers and make sales predictions
on real-time.
③improve above results from incoming streaming data
on real-time.

## Slide 3: Key Feature I
Real-time analysis into the big data of customer records(applied by Elasticsearch)
Real-time training (online training on streaming data) to improve recommendation and sales prediction.(applied by Spark streaming and MLlib model)

## Slide 4
Applicable for different fields of datasets and dynamic switch to suitable algorithms according to data or user’s preference.
Applicable for graph streaming input from camera.
Key Feature II

## Slide 5: Key Feature III
improve recommend and prediction algorithm with deep learning algorithms. (after midterm)

## Slide 6: Technical Parts
File system: HDFS
Database and analysis tool: Elasticsearch
Data process and visualization: Logstash and Kibana
Machine learning tool: Spark with MLlib, GraphX models
Online training tool: Spark with Spark streaming model

## Slide 7: System Overview
Elasticsearch
Hadoop
Spark
ES-Hadoop
Web Interfaces
customers
Logstash
sale staff
Input(log,record,video)
recommendation
Kibana
Analysis,Prediction
visualization
Data process,filter
database,query,analysis
MLlib
GraphX
Streaming
Model trainning

## Slide 8: Implementation plan:
week 1(Nov 28 - Dec 4):
Explore the details about SVD algorithm, Colaborative Filter, Content-based Recommendation algorithm and methods of applying them with Elasticsearch and Spark.
week 2(Dec 5 - Dec 11):
start to implement data analysis on Elasticsearch and recommend system on Spark. Apply different recommend algorithms with Spark MLlib model and compare their results.
week 3(Dec 12 - Dec 18):
keep Implementing data analysis on Elasticsearch and recommend system on Spark. Apply Spark streaming and GraphX models.

## Slide 9: Implementation plan:
week 4(Dec 19 - Dec 25):
Apply face recognition in python from camera.
Complete system implementation and apply some interfaces for the system. Test and debug for it.
week 5(Dec 26 - Dec 31):
Write and complete midterm report.